Minutes for Group Project

17/10/2013

Present – Dillon, dic6 Ben, bar5
Chris, che16 Ashley, ays8
Luke, luh11 James, jaw57
Jostein. Jok13

Apologies – Douglas dog2
Chair – James

Actions from last meeting

- All to read requirements.
- Chris and Luke went to the android meeting – however did not go well.
- Douglas investigated GITHUB and sent a link to us all.

Agenda

Roles

Leader – James Deputy Leader – Dillon

QA Manager – Ben QA Team – Jostein, James.

Tech team – Luke, Chris.

*other roles still to be decided on Mondays 1pm meeting in the Union.

Approach to deadline 1 (Plan)

Deadline for the plan is 1/11/13
- James is to set tasks to people for each part to outline the structure of the project.
- Somebody needs to ask Chris Price about an example of the plan.
- James is to do the Gantt chart.
- Testing team needs to carry out a risk analysis.
- Documentation is to be done by Jostein, James and Dillon.
- James and Dillon to do the Gantt chart.
- Risk analysis to be done by Jostein and James.
- Ben and Doug to do use-case diagrams (following email to Douglas).
- Everybody is to take part in the User Interface – however this will be managed by Chris and Luke.

Meeting for all to attend on Monday the 21st October in the Union. (If you cant make it please let James or Dillon know via email as this will need to be recorded.)

Actions

- Tech team to find out more about Android.
- QA team needs to find out as much about GitHub as possible.
- All need to keep track of the hours worked and forward to James – James then needs to forward these to Lynda.

Chair of next meeting: James